Yough High School

Cougar Rockety Team

The Whirly Bird Experience

a.k.a. Dorothy Flies Again

Table of Contents

Page

Vehicle Criteria		1

RockSim drawing of Dorothy		2

Review the Design at System Level		3

Parts List		3

Timeline and Objectives		4

Scale Rocket Tests		       6

Payload Integration		7

Launch Operation Procedures		7

Safety and Environment (Vehicle Criteria)		9

Payload Criteria		11

Safety and Environment (Payload Criteria)		      15

Activity Plan / Project Timeline		16

Outreach Program		18

Summary		18

Yough High School Rocketry Team

919 Lowber Road

Herminie, PA 15637

724 – 446 – 5520 ext. 2015

http://www.infinitefx.com/nasasli

Critical Design Review  - Vehicle and Payload Experiment Criteria

I. Vehicle Criteria

It is the mission of the Yough High School Rocketry Team to design, build, test and launch a high powered rocket attaining an altitude of 5280 feet (one mile), and record data from designated release points of whirly birds like those of maple tree seed pods in order to study wind variation at specific altitudes for further study of weather patterns.  Mission success will be determined by the retrieval of 75% of the whirly bird pods deployed at the targeted altitudes and safe return of the launch vehicle.

The project will begin on August 25, 2006 with a brainstorming meeting to discuss possible payload ideas.  The written proposal for SLI acceptance will begin August 31, 2006 and continue until completed, but prior to October 2, 2006.   Manufacturing of a ¼ scale launch vehicle will begin October 16, 2006 and conclude no later than December 8, 2006.  The Preliminary Design Review will start October 23, 2006, to be given via videoconference on approximately November 27, 2006.  This date is a day off from classes so other arrangements must be made.  A test launch of the ¼ scale model will be done no later than December 20, 2006.  A dedicated web site to the discussion of the team’s progress and development will be online no later than October 27, 2006.  The Critical Design Review will begin November 10, 2006 and conclude on January 22, 2007.  The Flight Readiness Review will be ongoing from August 25, 2006 until March 26, 2007.  The team will travel to Huntsville, Alabama April 25 through 29, 2007.  The data and final report are to be submitted no later than May 18, 2007.

RockSim drawing of Dorothy

Review the Design at System Level

The following subsystems must be examined to ensure successful flight: Animal Motor Works K650 motor; PerfectFlite dual deployment altimeter; Pyrodex ejection charge system; drogue parachute; main parachute; whirly birds; shock cords; Kevlar reinforcing cords; and attaching hardware.

Dorothy Parts List

| Quantity | Part Number | Item Description | Supplier |
| --- | --- | --- | --- |
| 2 | 3.9 x 4.025 | 4 inch x 4 foot glass tube | Wildman |
| 60 |  | kevlar shock cord | Apogee |
| 1 | FCT-4.0 | 4 inch coupler | Wildman |
| 3 |  | 4 inch bulkplate airframe | Wildman |
| 2 |  | 4 inch bulkplate couplers | Wildman |
| 4 | CR-3.90-3.00 | 4 inch to 3 inch centering rings | Wildman |
| 1 | FIN-2SQFT-125 | Sheet of 12" x 24" x 1/8" G10 | Wildman |
| 1 | FIN-2SQFT-187 | Sheet of 12" x 24" x 3/16" G10 | Wildman |
| 1 | FNC-4-5-1O | Ogive Nose cone 4" glass 5:1 | Wildman |
| 1 | 94648A340 | Bag of 25 Press in Captive Nuts 8-32 | McMaster Carr |
| 1 | 92949A192 | Box of 8-32 x 3/8" SS button head screws | McMaster Carr |
| 2 | 7618K618 | Terminal Block Strips - Small | McMaster Carr |
| 3 | MWC-SW-2 | 2 Pole Rotary Switch | Missle Works |
| 2 | MWC-BH-9 | 9 Volt Battery Holder | Missle Works |
| 25 | 71335K51 | 22 / 2 gauge wire per foot | McMaster Carr |
| 1 |  | Shrink Tubing | Lowes |
| 4 |  | 1/4" SS U Bolts | Lowes |
| 1 | 91841A029 | SS Nuts 1/4" - 20 | McMaster Carr |
| 1 | 92146A029 | SS 1/4" - 20 Lock Washers | McMaster Carr |
| 2 | 95853A111 | 1/4" -20 x 12" all thread | McMaster Carr |
| 1 |  | 1/4" - 20 36" all thread | Lowes |
| 1 | 90218A116 | .128" shear pins | McMaster Carr |
| 1 |  | Bag of Zip Ties | Lowes |
| 6 | 3711T33 | Quick Links with large oval | McMaster Carr |
| 1 | C 1/60 | Main Parachute | Wildman |
| 1 | XT30 | 30" Drouge Shute | Wildman |
| 2 | SWB8 | Ball Bearing Swivel Clips | Wildman |
| 4 |  | 7.5" airframe chute protectors | Giant Leap Rocketry |
| 2 | LC800 | Perfectflite G-Wiz altimeter | Wildman |
| 1 | MAWD | Perfectflite Main Altimeter | Perfectflite |
|  | MH44 | Mounting Kit for Altimeter |  |

Timeline and Objectives

The mission statement of the Yough High School is to launch a rocket to one mile carrying a scientific payload, and successfully retrieves the payload. The Milestones schedule is as follows:

September 2006:

15th- Have the proposal completed in rough draft form

22nd- Have the proposal in completed form

25th- Mail proposal, no later than, September 29th

29th- Send e-mail and hard copy of proposal

( ALL September Milestones Complete )

October 2006:

18th- Begin writing the Preliminary Design Review (PDR)

18th- Begin building the quarter scale rocket

27th- Begin Website construction to be completed by, no later than, November 13th

27th- Outreach program 7:30 a.m. to 12:00 noon

( All October Milestones Complete )

( Website done ahead of schedule )

November 2006:

1st- Have PDR rough draft completed

8th- Have PDR final copy completed

9th- Submit first PDR report to Dawn Mercer, no later than, November 20th

27th- Have a PDR discussion

( All November Milestones Complete )

( PDR discussion in form of email from Julie Clift )

December 2006:

8th- Quarter scale rocket is complete

20th- Test launch quarter scale rocket, by this date

( All December Milestones Complete, test launch delayed until 1/4/07 )

( Extra meeting held on 12/28/06 with Ernie Walters )

January 2007:

3rd- Begin to finalize the second Critical Design Review (CDR) and Slides

16th- Begin construction on the full-scale rocket

22nd- Have CDR Presentation Slides and CDR report submitted to Dawn Mercer.

22nd- Critical Design Review and submit invoice

( Full Scale construction delayed due to shipment delay )

February 2007:

28th- Flight Readiness Review (FRR) rough draft completed

March 2007:

12th- Have the FRR completed form

13th- Submit the Flight Readiness Review and submit invoice

April 2007:

5th- Have the full-scale rocket completed in rough form

19th- Have the full-scale rocket in complete form ready to be flown

20th- Begin the shipping procedures for the full scale rocket

23rd- Ship rocket by UPS ground

25th- Travel to Huntsville, AL

26th- Rocket Fair

27th- Launch Day

29th- Travel Home

May 2007:

14th- Have final rough draft report completed

21st- Have final report submitted and submit the invoice, no later than, May 25th

The design is consisting from nose to tail of: Nose Cone, Drogue Parachute, Whirly Bird deployment bag with Whirly Birds (deployment A), Shock Cord, Deployment charge, Bulkhead, Coupler, Main Parachute, Whirly Bird deployment bag with Whirly Birds (Deployment B), Shock Cord, Ejection Charge, Bulk Head, Air Pressurization Chamber, Altimeter, Engine Bay, Engine, Engine Stops, all which is incased in a four inch fiberglass airframe, with three quadrilateral fins.

For the main frame, the team used a four-inch fiberglass tube. The group chose the four-inch fiberglass tube because of its functional ability for our project and it’s structural content. The team used a four-inch bulk plate to match the four-inch fiberglass tube. For all the fastening hardware we used stainless steel materials. Choosing to use the stainless steel materials because of its structural integrity of resisting fractures. Using the ball barring swivel clip, it enabled us to fasten movable objects securely and safely. The fins are a quadrilateral rearward sweeping form. The fins also have a tab that slides into the main airframe to ensure stability. For the fins the team chose to use an .1875-inch (3/16 inch) G-10 fiberglass for fin material. Choosing the G-10 has benefits including having a high tensile and shatter/ break point. To ensure proper assembly, our local high power rocket mentor (Ernie Walters) will be overseeing the complete building process. Having his supervision of the building process enables the team to construct and design the rocket properly.

The subsystems required for a successful mission is the drogue parachute, both payloads, both ejection charges, main parachute, altimeter, engine bay, engine, engine retainer, airframe, and fins. Each subsystem must perform effectively, such as the Whirly bird deployment bags properly deploying the Whirly Birds, the ejection charges properly ejecting, the engine properly staying in place and burning effectively, and the parachutes slowing the rocket down enough for a safe recovery. To verify that all subsystems work in unison and effectively each system will be bench tested under controlled conditions.

The risks and plans for reducing risks through analysis and/or testing of each subsystem will be as follows; ejection charges - bench test, parachute – analyze air resistance versus weigh and scale model test, Whirly Bird deployment – test and analyze, engine – analyze and possibly test if budget and sufficient location is available. Each subsystem will be tested and inspected before launch, before shipping, after shipping, and during the design phase.

In order for the rocket design to work effectively, our local high power rocketry mentor (Ernie Walters) helped our team to finalize our design, and reduce all miscalculations. The design is complete and ready for construction to begin.

Scale Rocket Tests

On January 4, 2007, a launch of the ¼ scale launch vehicle was conducted with great success.  The projected date for this test launch of December 20, 2006 had to be delayed for weather reasons and the holiday break.  The scale launch vehicle was flown using a Quest A6-5 motor to unsure safe recovery and test rocket stability under low thrust conditions.  The rocket tracked true and coasted vertically with almost no yaw until the speed was nearly zero.  At that point, the rocket rolled gently and began to descend just as the ejection charge deployed.  A six foot plastic tape streamer was used as the recovery device.  The rocket landed fin first into the soft ground with no damage.

On January 11, 2007, another launch of the ¼ scale vehicle was conducted to test the flight pattern of the whirly bird.  One whirly bird was loaded into the 0.976 inch airframe along with a paintball without a streamer.  The launch was videotaped in order to use the timer to measure the difference in landing times of the two projectiles.  The whirly bird had two three foot tails, an increase from the proposed twelve inch tail as preliminary testing showed that the twelve inch tail did not provide sufficient drag to catch the wind.  The test was a success with the whirly bird landing eight ( 8 ) seconds after the paintball from an altitude of 64 feet.  A Quest A6-4 motor was used to keep the altitude low.  Calculations indicate that the whirly bird has a descent rate of 1.28 feet per second squared.  This value will be used in further testing and to predict landing patterns of higher altitude flights.

Payload Integration

The payload will be placed into a fireproof bag, which will be attached to the Kevlar shock cord.  This bag will be placed in the airframe in the payload sections and will open releasing the whirly bird contents upon ejection of the drogue parachute and the main parachute.  The drogue parachute is scheduled to deploy at 5000 feet above ground level and the main parachute deploy at 800 feet above ground level to ensure safe recovery of the launch vehicle.  The deployment bags will be folded and placed into the airframe such that the open end is upward.  This allows the payload bag to begin to open upon making contact with the outside air after ejection and turning inside out by the tug of the shock cord therefore deploying all the whirly bird contents.

Launch Operations Procedures

Nose Cone, Couplers – Ensure proper fit of nose cone and payload couplers

Flight Check (Safety Officer)

Construction Check – Ensure that the launch vehicle is well constructed with no loose parts

Safety Officer may wish to question any part of the construction with team members

Certification – Check the credentials of the team to certify a level II or greater member

Flight Plan

Check that the motor has sufficient impulse for safe launch

Ensure flight will not exceed the waiver limits issued by the F.A.A.

Verify recovery devices are in place and have been tested

Check that cloud ceilings are above maximum altitude capabilities

Calculate for variation of drift due to wind

Check that the rocket is stable by the locations of the CG and CP

Motor Installation

Verify that the motor is securely mounted in the airframe

Check that the igniters are free from cracks or lack pyrogen tip

Avionics

Arm ejection charge on launch pad ONLY

Check continuity of igniter once all spectators are away from launch pad

Pad Check (RSO or Pad Manager)

Controller – Check and be sure that it is disarmed before approaching launch pad

Launch Pad – Check for stability and adequate size for rocket to be flown

Ensure that spectators are at the minimum safe distance for motor impulse

Launch Rod or Guides – Check that rocket slides freely, clean if necessary

Igniter Clips – Check and clean the leads

Pre Launch Check (RSO)

Avionics – Armed and ready for launch

Look and Listen – Check for aircraft in the launch area.  Stop launch for incoming aircraft

Flight Witnesses and Spotters – Present and made aware prior to launch

Launch (LCO)

Announce Launch

Ensure all spectators are aware of the launch

Provide a LOUD countdown or 5, 4, 3, 2, 1 … Fire!

Monitor Flight Path – Yell “HEADS UP” for any rocket approaching any area with spectators

Disarm controller, place cap on launch rod after launch

Misfire Procedures (LCO)

Wait a minimum of one minute before approaching launch pad

Disarm launch controller and avionics if present

Remove failed igniter and motor if necessary

Replace igniter and follow launch procedures

Safety and Environment (Vehicle Criteria)

Tony Barbera is our Safety Officer for the team.

If an object were to fall off the rocket or doesn’t work as designed, the situation would be managed as follows:

Fins-	A rocket fin could fall off and the rocket could possibly fly uncontrollably in any direction without planning.  All spectators and launch crew are to watch the launch vehicle at all times and have an escape route planned.

Motor and Parachute- If the motor doesn’t fire properly, the following scenarios could occur:

- The motor does not have enough thrust and therefore the rocket might not reach its desired altitude or yaw off course.

2.	Rocket could tip over and come down uncontrollably and hit the ground with immense speed and flutter around the ground or spread debris.

3.	If the motor does not give enough thrust, the parachute deployment could alter or fail.

4.	If the parachute deployment is altered by motor malfunction, the parachute may not deploy; therefore, resulting in the rocket to fall uncontrollably and impacting the ground at high speed and spread debris.

Personal Hazards:

Fiberglass in the eyes means: wear safety goggles to prevent

Sawdust in the eyes means: wear safety goggles to prevent

Burns on skin from motors or preventing fiberglass cuts means: wear safety gloves and body protectors to cover and protect the areas where skin shows to prevent

Headaches from fumes of paint means: wear a breathing mask to cover the mouth and face to prevent inhalation of fumes, and to also paint in well ventilated area, such as a paint booth

Tripping over wires: tape wires down to the ground, and if trippage occurs, you should check for cuts and bruises to bandage and sanitize the areas injured

First Aid must: You should always have a first aid kit handy at all times in case injury does occur

Projectiles: You must get far enough distance away from any object being flown that is required by law, and get under covering, such as a roof or some other type of shielding

Cutting or Painting: A respirator will be used to filter all particulates in the air to prevent lung and health damage.

Before the rocket launches

- Eliminate all possibilities to forget to install devices of importance correctly

- Eliminate all possibilities to accidentally launch before everyone is safely behind safety shield

- Eliminate all possibilities to have anyone approach the rocket and cause injury to one’s self or the launch vehicle

To prevent such things from happening

- Have more than one person overlooking preparation of launch vehicle assembly

- Make sure that everyone is behind a safety shield or a safe distance from the launch pad as designated by the RSO before someone arms or launches the rocket

- Ensure that all personnel inside the launch area are aware of all activities and have necessary safety gear and emergency escape routes

- Have the launch vehicle in a secure area

During the rocket launch

1.	During the launch, the launch vehicle could be lost if no one is tracking its path visually from the ground.

2.	The launch vehicle could break apart or encounter an electronic malfunction resulting in catastrophic system failure causing multiple fiberglass fragments falling downward to the launch or spectator area.

To prevent such things from happening

- Have more than one person watching the rocket and pin-pointing a location for landing

- Watch the rocket at all times if debris falls from the launch vehicle.  The person identifying any debris is to track its path to the ground and recover once the RSO has designated the area safe

Environmental Concerns

If the rocket catches on fire then

- Wild-fire can occur if grass is dry enough

- Scorching of area around rocket can occur if grass damp

- Debris which is not recovered could be ingested by animals

- Debris which is not recovered could damage vehicles or machinery traveling through the area

- Debris which is not recovered could harm the local ecosystem

Things to do to prevent such things from happening

When possible, use biodegradable materials to reduce environmental harm and assign specific personnel to track debris if required.

II. Payload Criteria

Selection, Design, and Verification of Payload Experiment

The design of a whirly bird is to mimic the maple tree seedpod found in nature.

The system level components of the payload section include:

Altimeter- Designed to release the ejection charges at designated altitudes, and deploy whirly bird payload

Payload- Designed to deploy the whirly-birds at set intervals in order to free fall to the ground to be mapped in order to determine the distance from the launch pad

Ejection charge- Made to deploy the payload and the parachute to initiate recovery of the launch vehicle and send whirly birds into free fall

Air frame- keeps the rocket in tact by creating a rigid exterior that has solid structure (exoskeletons)

No drawing of the whirly bird has been made, please refer to the picture on the previous page.  The whirly bird has an overall length of approximately three feet.  This dimension will actually be about one to two inches shorter as the paint ball will be wrapped into the six-foot crepe paper streamer which is folded in half.

Preliminary analysis of the descent rate of the whirly bird will be determined using a grid sheet marked in feet and inches. A team member will then videotape a whirly bird as it is dropped to measure time and displacement.  The equation

y=12at2 and solving for the acceleration yielded a=2yt2.  As the whirly bird dropped, its path could be seen on the video and the time was measured from the camera counter.  This process is the same as is used in the Discovery Channel television show, Mythbusters.  The video has been created, however the analysis of the video has not yet been completed.  A video clip of the drop is provided in the PowerPoint.

A similar test to find the acceleration of the whirly bird was done by placing a whirly bird inside of the ¼ scale launch vehicle and a paintball without any crepe paper attached.  The rocket was launched and videotaped.  Once again, the camera timer was used to determine the time for the equations.  From the video, the rocket reached apogee at 64 feet.  The paintball can be heard impacting the football field.  The difference in time was 2 seconds, yielding the 64 foot altitude at ejection using y=12at2 and 32 feet per second squared as the acceleration of gravity.  The whirly bird landed 10 seconds after ejection.  Using  a=2yt2 and the 64 feet as the vertical displacement, the acceleration of the whirly bird was found to be 1.28 feet per second squared.  Due to the amount of streamer material for each whirly bird, it has been determined that the payload will reach terminal velocity almost immediately upon ejection.  Therefore, the acceleration of the whirly bird can be considered constant throughout the flight path.

The integrity of the design is solid.  Since there are no mechanical parts or electronic devices to make up the whirly bird itself, the probability of a malfunction are highly limited.  During a test of the whirly bird being ejected from a rocket, it was noted that some of the crepe paper became scorched.  It is believed that this may decrease the amount of drag on the whirly bird in flight, but to what extent, the team has been unable to measure since the amount of burnt crepe paper cannot be predicted.  Therefore, it is the goal to provide a flame free environment for the whirly bird at all times to eliminate the scorching effect.

A demonstration of the whirly bird in flight can be viewed in the CDR PowerPoint presentation included with this report.

The success of the mission hinges on the fact that all the whirly bird pods must be of the same length and mass.  In order to ensure that each whirly bird is the same, Amy Bickerstaff will cut each crepe paper streamer to the same length.  Ashley Wiley will wrap each paintball.  Alicia Bowser will fold and roll each whirly bird and place into a storage container.  Tony Barbera will then load the payload into the launch vehicle prior to launch.

To date, none of the materials needed to begin construction of the launch vehicle have arrived.  The tentative plans for construction of the rocket are to compile all of the parts at Mr. Gilbert’s home and begin construction after school when possible and during Saturdays.

The teams integration plan includes the following known details:

1.	Provide Mr. Ernie Walters with the G10 material to be cut for fins and beveled

2.	Begin construction of the electronics bay

3.	Assemble bulkheads to create electronics bay

4.	Install motor mount assemble provided by Mr. Ernie Walters

5.	Install and epoxy fins upon return from Mr. Walters

6.	Install hardware for attachment of shock cord and parachutes

7.	Attach launch rail buttons

8.	Mask off rail buttons and sand smooth the body tubes

9.	Apply primer and paint launch vehicle

10.	Apply decals

The Instrumentation used in Dorothy include the G-Wiz LC 800 altimeter.  For the specifications about this device, please refer to the document LC800 in PDF format.

Safety concerns for the individual whirly birds is very low.  Since they are a low mass object and have a high coefficient of drag, they descend at a very low rate.  In the event that a person is not aware that a whirly bird is about to impact them, there would be no injury to that person.  Failure concerns could result in the whirly bird falling at a high descent rate and therefore include possible injury.  A failure would result if the crepe paper streamer did not unroll resulting in a lower drag coefficient and therefore a higher descent rate.

Payload concept features and definition:

The scientific payload uses objects that are not technologically advanced. The whirly birds are made up of crepe paper and a small paintball.

The uniqueness of this payload is that the objects we use could be found with ease. The significance of this project is to determine if ground level wind speeds are the same as wind speeds at an altitude of one mile.  These predictions could assist aviation related fields.

The suitable level of challenge is medium to medium high. The team has experience in building small rockets and even clustered motors; however, the use of high power materials in a new experience.  There will definitely be challenges for the team, but we are ready to work diligently.

Science Value:

The scientific payload objectives show us how wind thermals circulate objects around the troposphere. Our objective is to recover 75% of the ejected whirly birds and mark their location on a topographical map with the assistance of Global Positioning System (GPS) resources.

The scientific hypothesis of our experiment is to determine if surface level winds are an accurate predictor of wind speed at an altitude of 5,280 feet (1 mile). Using the topographical map and GPS locations, the horizontal distance can be determined. Physics equations can then be utilized to calculate the average wind speed experienced by the whirly bird. These values can then be compared to the predicted values before launch. Statistical calculations will then be compared to determine if there is sufficient evidence to support or refute the hypothesis.

The relevance of the expected data differs from team member to team member

Alicia’s view of what will happen- I think that the rocket will reach apogee at 5,280 feet (1 mile) and the whirly birds will disperse at 5,280 feet (1mile) and will fall at a downward angle with a slight variation in a slightly more acute angle depending on the wind variation.

Tony’s view of what will happen- I believe that the rocket will reach apogee and deploy the first deployment of whirly birds at approximately one mile, and also deploying the drogue chute. At the main parachute deployment the second deployment of the whirly birds will occur. The rocket will then be safely recovered. The whirly birds will be dispersed by the ejections and collected and plotted by G.P.S. and a wind factor will be determined.

Amy’s view of what will happen- I think we will launch off successfully and it will reach its apogee and the whirly birds will come tumbling down and maybe some of them will actually break.

Ashley’s view of what will happen- My theory of the rocket is that whenever Dorothy 1 is ignited, it will fly up to it’s potential height of apogee and deeply at it’s timed schedule and will safely come down to the ground with no harm.

The variables for this experiment are time, wind speed, altitude of launch vehicle, and wind direction. The constants will be gravitational acceleration, mass of the whirly birds, and the coefficient of drag encountered by the whirly bird.

The experiment process procedures include:

  - Purchase a container of paintballs

  - Separate 100 paintballs into increments of 75 and 25

  - Cut six foot segments of crepe paper

  - Place one paintball in the center of each piece of crepe paper

  - Secure paintball using a rubber band and/or tape to create a whirly bird

  - Fold and roll crepe paper to within three inches of paintball

  - Secure whirly bird into a storage container

  - Remove whirly birds from storage container and pack into payload bag

  - Insert payload bag into payload section of launch vehicle

  - Payload is now ready for deployment

Safety and Environment (Payload Criteria)

Our Safety Officer for the Yough Rocketry Team is Anthony Barbera.

Before the rocket launches

1.	Eliminate all possibilities to forget to install devices of importance correctly

2.	Eliminate all possibilities to accidentally launch before everyone is safely behind safety shield

- Eliminate all possibilities to have anyone approach the rocket and cause injury to one’s self or the launch vehicle

To prevent such things from happening

1.	Have more than one person overlooking preparation of launch vehicle assembly

2.	Make sure that everyone is behind a safety shield or a safe distance from the launch pad as designated by the RSO before someone arms or launches the rocket

3.	Ensure that all personnel inside the launch area are aware of all activities and have necessary safety gear and emergency escape routes

- Have the launch vehicle in a secure area

During the rocket launch

1.	During the launch, the launch vehicle could be lost if no one is tracking its path visually from the ground.

2.	The launch vehicle could break apart or encounter an electronic malfunction resulting in catastrophic system failure causing multiple fiberglass fragments falling downward to the launch or spectator area.

To prevent such things from happening

1.	Have more than one person watching the rocket and pin-pointing a location for landing

2.	Watch the rocket at all times if debris falls from the launch vehicle.  The person identifying any debris is to track its path to the ground and recover once the RSO has designated the area safe

Environmental Concerns

If the rocket catches on fire then

1.	Wild-fire can occur if grass is dry enough

2.	Scorching of area around rocket can occur if grass damp

3.	Debris which is not recovered could be ingested by animals

4.	Debris which is not recovered could damage vehicles or machinery traveling through the area

- Debris which is not recovered could harm the local ecosystem

Things to do to prevent such things from happening

When possible, use biodegradable materials to reduce environmental harm and assign specific personnel to track debris if required.

Personal Hazards:

If there is a fire on or in the launch vehicle, the payload will not burn because the crate paper is flame resistant and the paint balls are flame retardant as per the manufactures descriptions.

The shock cord is Kevlar, which is not necessarily flame resistant, however flame retardant and could possibly scorch. Any scorching of the shock cord should not be sufficient to damage it to the point of separation resulting in separation of the parachute and airframe.

III. Activity Plan

Project Plan

# Timeline

September 2006:

15th- Have the proposal completed in rough draft form

22nd- Have the proposal in completed form

25th- Mail proposal, no later than, September 29th

29th- Send e-mail and hard copy of proposal

( All September Milestones Complete )

October 2006:

18th- Begin writing the Preliminary Design Review (PDR)

18th- Begin building the quarter scale rocket

27th- Begin Website construction to be completed by, no later than, November 13th

27th- Outreach program 7:30 a.m. to 12:00 noon

( All October Milestones Complete )

( Website done ahead of schedule )

November 2006:

1st- Have PDR rough draft completed

8th- Have PDR final copy completed

9th- Submit first PDR report to Dawn Mercer, no later than, November 20th

27th- Have a PDR discussion

( All November Milestones Complete )

( PDR discussion in form of email from Julie Clift )

December 2006:

8th- Quarter scale rocket is complete

20th- Test launch quarter scale rocket, by this date

( All December Milestones Complete, test launch delayed until 1/4/07 )

( Extra meeting held on 12/28/06 with Ernie Walters )

January 2007:

3rd- Begin to finalize the second Critical Design Review (CDR) and Slides

16th- Begin construction on the full-scale rocket

22nd- Have CDR Presentation Slides and CDR report submitted to Dawn Mercer.

22nd- Critical Design Review and submit invoice

( Full Scale construction delayed due to shipment delay )

February 2007:

28th- Flight Readiness Review (FRR) rough draft completed

March 2007:

12th- Have the FRR completed form

13th- Submit the Flight Readiness Review and submit invoice

April 2007:

5th- Have the full-scale rocket completed in rough form

19th- Have the full-scale rocket in complete form ready to be flown

20th- Begin the shipping procedures for the full scale rocket

23rd- Ship rocket by UPS ground

25th- Travel to Huntsville, AL

26th- Rocket Fair

27th- Launch Day

29th- Travel Home

May 2007:

14th- Have final rough draft report completed

21st- Have final report submitted and submit the invoice, no later than, May 25th

Outreach Program

The Yough Rocketry Team sponsored a teacher in-service on October 27, 2006 for 19 teachers from surrounding school districts to instruct them on rocketry programs for their schools.  The team explained the Team America Rocketry Challenge and the NASA Student Launch Initiative.  Informational packets provided by NASA’s Marshall Space and Flight Center’s Education Department were distributed showing the basics of rocket construction and flight equations.  Supplementary packets were also downloaded from the internet from NASA’s website and distributed and reviewed with the teachers.  The session concluded with the teachers construction the Quest Starhawk rocket kit guided by the students.  Once the rockets were constructed, the teachers were taken outside and each launched their rockets.  Some rockets were lost, most were not.  The session was very well received by the teachers who attended.

IV. Summary

The purpose of the “Whirly Bird Experience” is to do more than just launch a scientific payload to one mile above ground level.  A great deal of cooperation from all the team members must yield a successful and safe launch and recovery of a very technical design.  This challenge has been complicated by the use of new materials and technologies that the team has never encountered before.  The use of logging altimeters, ejection charges not prepackaged into a motor, and unique building materials will all represent a unique learning experience.  As the experience continues over the next three months prior to the critical design review, a great deal of teamwork will be required.  When the month of April finally does arrive, and all the hard work is complete, the rewards will be seen as “Dorothy” finally screams into the sky to achieve her dream.