Yough High School Rocketry Team

919 Lowber Road

Herminie, PA 15637

724 – 446 – 5520 ext. 2015

http://www.infinitefx.com/nasasli

Preliminary Design Review  - Vehicle and Payload Experiment Criteria

I. Vehicle Criteria

It is the mission of the Yough High School Rocketry Team to design, build, test and launch a high powered rocket attaining an altitude of 5280 feet (one mile), and record data from designated release points of whirly birds like those of maple tree seed pods in order to study wind variation at specific altitudes for further study of weather patterns.  Mission success will be determined by the retrieval of 75% of the whirly bird pods deployed at the targeted altitudes and safe return of the launch vehicle.

The project will begin on August 25, 2006 with a brainstorming meeting to discuss possible payload ideas.  The written proposal for SLI acceptance will begin August 31, 2006 and continue until completed, but prior to October 2, 2006.   Manufacturing of a ¼ scale launch vehicle will begin October 16, 2006 and conclude no later than December 8, 2006.  The Preliminary Design Review will start October 23, 2006, to be given via videoconference on approximately on November 27, 2006.  This date is a day off from classes so other arrangements must be made.  A test launch of the ¼ scale model will be done no later than December 20, 2006.  A dedicated web site to the discussion of the team’s progress and development will be online no later than October 27, 2006.  The Critical Design Review will begin November 10, 2006 and conclude on January 29, 2007.  The Flight Readiness Review will be ongoing from August 25, 2006 until March 26, 2007.  The team will travel to Huntsville, Alabama April 25 through 29, 2007.  The data and final report are to be submitted no later than May 18, 2007.

Review the Design at System Level

The following subsystems must be examined to ensure successful flight: Animal Motor Works K650 motor; PerfectFlite dual deployment altimeter; Pyrodex ejection charge system; drogue parachute; main parachute; whirly birds; shock cords; Kevlar reinforcing cords; and attaching hardware.

The mission statement of the Yough High School is to launch a rocket to one mile carrying a scientific payload, and successfully retrieves the payload. The Milestones schedule is as follows:

September 2006;

15th- Have the proposal completed in rough draft form

22nd- Have the proposal in completed form

25th- Mail proposal, no later than, September 29th

29th- Send e-mail as well as hard copy and fax as a backup submission

October 2006:

18th- Begin writing the Preliminary Design Review (PDR)

18th- Begin building the quarter scale rocket

27th- Begin Website construction to be completed by, no later than, November 13th

27th- Outreach program 7:30 a.m. to 12:00 noon

November 2006

1st- Have PDR rough draft completed

8th- Have PDR final copy completed

9th- Submit first PDR report to Dawn Mercer, no later than, November 20th

27th- Have a PDR discussion

December 2006:

December 8th- Quarter scale rocket is complete

December 20th- Test launch quarter scale rocket, by this date

January 2007:

7th- Begin to finalize the second Critical Design Review (CDR) and Slides

13th- Have CDR Presentation Slides and CDR report submitted to Dawn Mercer, no later than, January 22nd

14th- Begin construction on the full-scale rocket

29th- Critical Design Review and submit invoice

February 2007:

28th- Flight Readiness Review (FRR) rough draft completed

March 2007:

12th- Have the FRR completed form

13th- Submit the Flight Readiness Review and submit invoice

April 2007:

5th- Have the full-scale rocket completed in rough form

19th- Have the full-scale rocket in complete form ready to be flown

20th- Begin the shipping procedures for the full scale rocket

23rd- Ship rocket by UPS ground

25th- Travel to Huntsville, AL

26th- Rocket Fair

27th- Launch Day

29th- Travel Home

May 2007:

14th- Have final rough draft report completed

21st- Have final report submitted and submit the invoice, no later than, May 25th

The design is consisting from nose to tail of: Nose Cone, Drogue Parachute, Whirly Bird deployment bag with Whirly Birds (deployment A), Shock Cord, Deployment charge, Bulkhead, Coupler, Main Parachute, Whirly Bird deployment bag with Whirly Birds (Deployment B), Shock Cord, Ejection Charge, Bulk Head, Air Pressurization Chamber, Altimeter, Engine Bay, Engine, Engine Stops, all which is incased in a four inch fiberglass airframe, with three quadrilateral fins.

The subsystems required for a successful mission is the drogue parachute, both payloads, both ejection charges, main parachute, altimeter, engine bay, engine, engine retainer, airframe, and fins. Each subsystem must perform effectively, such as the Whirly bird deployment bags properly deploying the Whirly Birds, the ejection charges properly ejecting, the engine properly staying in place and burning effectively, and the parachutes slowing the rocket down enough for a safe recovery. To verify that all subsystems work in unison and effectively each system will be bench tested under controlled conditions.

The risks and plans for reducing risks through analysis and/or testing of each subsystem will be as follows; ejection charges - bench test, parachute – analyze air resistance versus weigh and scale model test, Whirly Bird deployment – test and analyze, engine – analyze and possibly test if budget and sufficient location is available. Each subsystem will be tested and inspected before launch, before shipping shipping, after shipping, and during the design phase.

In order for the rocket design to work effectively, our local high power rocketry mentor (Ernie Walters) helped our team to finalize our design, and reduce all miscalculations. The design is complete and ready for construction to begin.

Scale Rocket Tests

On January 4, 2007, a launch of the ¼ scale launch vehicle was conducted with great success.  The projected date for this test launch of December 20, 2006 had to be delayed for weather reasons and the holiday break.  The scale launch vehicle was flown using a Quest A6-5 motor to unsure safe recovery and test rocket stability under low thrust conditions.  The rocket tracked true and coasted vertically with almost no yaw until the speed was nearly zero.  At that point, the rocket rolled gently and began to descend just as the ejection charge deployed.  A six foot plastic tape streamer was used as the recovery device.  The rocket landed fin first into the soft ground with no damage.

Payload Integration

The payload will be placed into a fireproof bag, which will be attached to the Kevlar shock cord.  This bag will be placed in the airframe in the payload sections and will open releasing the whirly bird contents upon ejection of the drogue parachute and the main parachute.  The drogue parachute is scheduled to deploy at 5000 feet above ground level and the main parachute deploy at 800 feet above ground level to ensure safe recovery of the launch vehicle.  The deployment bags will be folded and placed into the airframe such that the open end is upward.  This allows the payload bag to begin to open upon making contact with the outside air after ejection and turning inside out by the tug of the shock cord therefore deploying all the whirly bird contents.

Launch Operation Procedures

Nose Cone, Couplers.........................Proper fit

- Nose cone, stage, or payload couplers ………....Check

Flight Check (Safety Check Officer)

Construction Check…………..Insure Complete

-SCO may wish to question any part of the Construction Check

Certification ……………..…..Check flier’s certification

Flight Plan .................................Checked

- Check proper motor impulse for safe flight (see charts).

- Insure flight will not bust waiver, discuss recovery issues.

-Cloud ceilings……..….Adequate for proposed flight

-Winds……………......Consider drift distance

CG/CP.............................................Checked

- Check for rocket stability

Motor Installation  ..…………….Secure

-The motor must not be able to move for or aft in mount

-Igniters ….check for cracks and flaws in pyrogen.

-If Clustering:

-Insure that adequate electrical current will reach igniters

-All igniters must touch the propellant, and have no shorts

-Insure thrust symmetry

-Staging or Air Starts

Check staging delay - less than one second recommended.

Avionics ……………………………….Check

-Arm on pad  - Check continuity

Pad Check (RSO or Pad Manager).....Complete

-Controller ……..Check Disarmed

-Launch Pad …….Stable and adequate size for rocket flown

-Insure proper clearance from launch controller/spectators

-Launch Guide…..Rocket moves smoothly - clean as necessary

-Igniter clips ……Check clean and Leads secure to pad.

Pre Launch Check (RSO)…..............Complete

-Avionics………………….Armed.

-Look and Listen ..................Check for aircraft.

-Flight Witnesses / Spotters …..Present.

Launch (LCO).....................................Announce

-Ensure all spectators are aware of launch

-Give a LOUD countdown, 5.4.3.2.1...Launch!

-Monitor flight path; call loud HEADS UP for any

rockets approaching prep area or spectators

-Disarm controller, place cap on launch rods

Misfire procedures (LCO)…………..Review

-Wait a minimum of one minute

-Disarm launch controller and avionics if present

-Remove failed igniter and motor if necessary

Safety and Environment (Vehicle Criteria)

-Tony Barbera is our Safety Officer for our team

-If something were to fall off the rocket or doesn’t work properly would be managed in the following:

Fins- A rocket fin could fall off and the rocket could possibly and uncontrollably in any direction without planning.

Motor and Parachute- If the motor doesn’t fire properly, here are the following that could go wrong:

- If the motor does not have enough thrust then the rocket might not reach its potential apogee.

1a. Rocket could tip over and come down uncontrollably and hit the ground with immense speed and flutter around the ground

1b. If the motor does not give enough thrust, the parachute deployment could alter.

- If the parachute deployment is altered by motor malfunction, the parachute may not deploy; therefore, resulting in the rocket to fall uncontrollably.

Personal Hazards:

-Fiberglass in the eyes means: wear safety goggles

-Sawdust in the eyes means: wear safety goggles

-Burns on skin from motors or preventing fiberglass cuts means: wear safety gloves and body protectors to cover and protect the areas where skin shows

-Headaches from fumes of paint means: wear a breathing mask to cover the mouth and face to prevent inhalation of fumes, and to also paint in well ventilated area, such as a paint booth

-Tripping over wires: tape wires down to the ground, and if trippage occurs, you should check for cuts and bruises to bandage and sanitize the areas injured

-First Aid must: You should always have a first aid kit handy at all times in case injury does occur

-Projectiles: You must get far enough distance away from any object being flown that is required by law, and get under covering, such as a roof or some other type of shielding

Another part of the personal hazards that can occur while the rocket launches is while the rocket is up in the air, and when the rocket has landed.

-Before the rocket launches

- You could forget to put something of importance on correctly

- Accidentally launch before everyone is safely behind safety shield

- Have someone step or run over rocket and cause injury upon one’s self

-To prevent such things from happening

- Have more than one person overlooking preparation of launching

- Make sure that everyone is behind the safety shield before someone launches the rocket

- Watch were everything is going

- Have rocket in a secure spot

-During the rocket launch

1.) someone could lose the rocket if no one is watching

2.) the rocket could have a malfunction and have flying shrapnel hit someone

-To prevent such things from happening

- Have more than one person watching the rocket and pin-pointing a location for landing

- Watch the rocket at all times and if debris or shrapnel get undercover and plot points

- Keep and eye on where everything such as debris and shrapnel to pick up to prevent environmental harm

Environmental Concerns

If the rocket catches on fire then

- Wild-fire can occur if grass is dry enough

- Scorching of area around rocket can occur if grass is a little wet

If things fall off rocket and are not recovered due to lack of concentration or paying attention the animals could possibly digest or get caught on animals, in some way or form

Things to do to prevent such things from happening

Have everything mostly biodegradable and make sure everything is pinpointed.

II. Payload Criteria

Selection, Design, and Verification of Payload Experiment

1.) Fins- designed to maintain the rockets stability

Motor mount and the motor retainer- Designed to keep the motor in a stable solid setting

Altimeter- Designed to release the ejection charges at certain altitudes

Parachutes- Drogue parachute is designed to slow the rocket down during the main portion of recovery; main parachute is designed to slow the rocket down during the final phase of the rocket for a safe recovery

Payload- Designed to deploy the whirly-birds at set intervals in order to collect the scientific data of the wind

Ejection charge- Made to deploy the payload and the parachute to initiate recovery and science of the data fictions

Nose Cone- Designed to make the rocket stable; its aerodynamic structure holds and keeps the parachute and the scientifical payload in place

Air frame- keeps the rocket in tact by creating a rigid exterior that has solid structure (exoskeletons)

2.) Air frame- keeps the rocket in tact by creating a rigid exterior that has solid structure (exoskeletons)

Parachutes- Drogue parachute is designed to slow the rocket down during the main portion of recovery; main parachute is designed to slow the rocket down during the final phase of the rocket for a safe recovery

Payload- Designed to deploy the whirly-birds at set intervals in order to collect the scientific data of the wind

Ejection charge- Made to deploy the payload and the parachute to initiate recovery and science of the data fictions

Nose Cone- Designed to make the rocket stable; its aerodynamic structure holds and keeps the parachute and the scientifical payload in place

3.) The complete payload of our designed rocket are the whirly-birds, which when released after the ejection charge will make a safe recovery. Model testing, bench testing, and also by reasoning verifies each subsystem. The success of the entire rocket can be verified by the preliminary testing and success of each subsystem combined into one overall design system.

Payload concept features and definition:

The scientific payload uses objects that are not high in technology. The whirly-birds are made up of crepe paper and a small paintball.

The uniqueness of this payload is that the objects we use could be found with ease. The significance of this project is to determine if ground level wind speeds are the same as wind speeds at an altitude of one mile.  These predictions could assist aviation related fields.

The suitable level of challenge is medium to medium high. The team has experience in building small rockets and even clustered motors, however, the use of high power materials in a new experience.  There will definitely be challenges for the team, but we are ready and we are going to work diligently.

Science Value

-The scientific payload objectives show us how wind thermals circulate objects around the troposphere.

-At least 75% of our material that we use in the payload, which are the whirly-birds, must be collected within return of the rocket with a GPS locating device. From there on, we will use a topographical map to locate the whirly-birds to prove our research.

Experimental Logic, approach, and methods of investigation:

Describe the experimental logic, approach, and method of investigation

The experimental logic behind finding the wind patterns and variations is to try to find out the different patterns of the wind from a height of 5,280 feet (1 mile). From that the team can determine using a topographical map where, how, and when the whirly birds landed and how they fell. Using the topographical map we can determine and pinpoint where the whirly birds fell and determine the different possible wind patterns.

Testing, measurability, Variables, and controls:

Describe test and measurement, variables and controls

To test the whirly birds and how we can determine their location on the topographical map is by doing so:

- Distribution of the whirly birds at different times and heights

- The last point can also apply to measuring how far apart the whirly birds are when they land

- The different types of variables needed are physics related. Therefore, we would need to find the acceleration of free fall, the distance covered from the rocket to the ground, the initial velocity of the whirly birds (the final velocity would be zero because it comes to rest at the ground), and the time it took for the whirly birds to get from the rocket to the ground

Relevance of Expected data, accuracy/error analysis:

Show relevance of expected data, accuracy/error analysis

The relevance of the expected data differs from team member to team member

Alicia’s view of what will happen- I think that the rocket will reach apogee at 5,280 feet (1 mile) and the whirly birds will disperse at 5,280 feet (1mile) and will fall at a downward angle with a slight variation in a slightly more acute angle depending on the wind variation.

Tony’s view of what will happen- I believe that the rocket will reach apogee and deploy the first deployment of whirly birds at approximately one mile, and also deploying the drogue chute. At the main parachute deployment the second deployment of the whirly birds will occur. The rocket will then be safely recovered. The whirly birds will be dispersed by the ejections and collected and plotted by G.P.S. and a wind factor will be determined.

Amy’s view of what will happen- I think we will launch off successfully and it will reach its apogee and the whirly birds will come tumbling down and maybe some of them will actually break.

Ashley’s view of what will happen- My theory of the rocket is that whenever Dorothy 1 is ignited, it will fly up to it’s potential height of apogee and deeply at it’s timed schedule and will safely come down to the ground with no harm.

Preliminary Experiment process procedures:

Describe the preliminary experiment process procedures

- Distribution of the whirly birds at different times and heights

- The last point can also apply to measuring how far apart the whirly birds are when they land

- The different types of variables needed are physics related. Therefore, we would need to find the acceleration of free fall, the distance covered from the rocket to the ground, the initial velocity of the whirly birds (the final velocity would be zero because it comes to rest at the ground), and the time it took for the whirly birds to get from the rocket to the ground

Safety and Environment (Payload Criteria)

-Our Safety Officer for the Yough Rocketry Team is Anthony Barbera.

-Before the rocket launches

- You could forget to put something of importance on correctly

- Accidentally launch before everyone is safely behind safety shield

- Have someone step or run over rocket and cause injury upon one’s self

-To prevent such things from happening

- Have more than one person overlooking preparation of launching

- Make sure that everyone is behind the safety shield before someone launches the rocket

- Watch were everything is going

- Have rocket in a secure spot

-During the rocket launch

1.) someone could lose the rocket if no one is watching

2.) the rocket could have a malfunction and have flying shrapnel hit someone

-To prevent such things from happening

- Have more than one person watching the rocket and pin-pointing a location for landing

- Watch the rocket at all times and if debris or shrapnel get undercover and plot points

Keep and eye on where everything such as debris and shrapnel to pick up to prevent environmental harm.

Personal Hazards:

-If there is a fire on board the payload will not burn because, the crate paper is flame resistant and the paint balls are flame retardant

-The “shotgun wad” or cardboard projectile of the payload will not burn sufficiently enough to the point of fire because, when there is an ejection charge, the cardboard will only get a slight torch of burn, if that

-The shock cord is Kevlar, which is not necessarily flame resistant, the Kevlar cord should not burn, but if it were to burn, the cord will not have enough damage to it to break the cord and diminish the chances of a safe flight return; the shock cord would mainly have a slight scorched burn to it if there wasn’t enough padding or safety

III. Activity Plan

Project Plan

# Timeline

September 2006;

- 15th- Have the proposal completed in rough draft form

- 22nd- Have the proposal in completed form

- 25th- Mail proposal, no later than, September 29th

- 29th- Send e-mail as well as hard copy and fax as a backup submission

October 2006:

- 2nd- NASA SLI Form received at Marshall Space Flight Center, Huntsville, AL 35812

- 16th- Await notification of selection

- 17th- Arrange SLI Team Teleconference/ Video Teleconference; to occur no later than            October 23rd

- 17th- Arrange News coverage on the acceptance into the SLI Team to be aired no later than October 30th

- 18th- Begin writing the Preliminary Design Review (PDR)

- 18th- Begin building the quarter scale rocket

- 27th- Begin Website construction to be completed by, no later than, November 13th

- 27th- Outreach program 7:30 a.m. to 12:00 noon

November 2006

- 1st- Have PDR rough draft completed

- 8th- Have PDR final copy completed

- 9th- Submit first PDR report to Dawn Mercer, no later than, November 20th

- 27th- Have a PDR discussion

December 2006:

- December 8th- Quarter scale rocket is complete

- December 20th- Test launch quarter scale rocket, by this date

January 2007:

- 7th- Begin to finalize the second Critical Design Review (CDR) and Slides

- 13th- Have CDR Presentation Slides and CDR report submitted to Dawn Mercer, no later than, January 22nd

14th- Begin construction on the full scale rocket

- 29th- Critical Design Review and submit invoice

February 2007:

28th- Flight Readiness Review (FRR) rough draft completed

March 2007:

- 12th- Have the FRR completed form

- 13th- Submit the Flight Readiness Review and submit invoice

April 2007:

- 5th- Have the full scale rocket completed in rough form

- 19th- Have the full scale rocket in complete form ready to be flown

- 20th- Begin the shipping procedures for the full scale rocket

- 23rd- Ship rocket by UPS ground

- 25th- Travel to Huntsville, AL

- 26th- Rocket Fair

- 27th- Launch Day

- 29th- Travel Home

May 2007:

- 14th- Have final rough draft report completed

- 21st- Have final report submitted and submit the invoice, no later than, May 25th

IV. Summary

The purpose of the “Whirly Bird Experience” is to do more than just launch a scientific payload to one mile above ground level.  A great deal of cooperation from all the team members must yield a successful and safe launch and recovery of a very technical design.  This challenge has been complicated by the use of new materials and technologies that the team has never encountered before.  The use of logging altimeters, ejection charges not prepackaged into a motor, and unique building materials will all represent a unique learning experience.  As the experience continues over the next three months prior to the critical design review, a great deal of teamwork will be required.  When the month of April finally does arrive, and all the hard work is complete, the rewards will be seen as “Dorothy” finally screams into the sky to achieve her dream.